DEW LINE CLEANUP:  POST-CONSTRUCTION - LANDFILL MONITORING

VISUAL INSPECTION CHECKLIST

INSPECTION REPORT – PAGE 1 OF 2

	SITE NAME:
	PIN-3, Lady Franklin Point 

	LANDFILL DESIGNATION:
	NWS Landfill

	DATE OF INSPECTION:
	August 16, 2006

	DATE OF PREVIOUS INSPECTION:
	August 2005

	INSPECTED BY:
	James Theriault

	REPORT PREPARED BY:
	James Theriault


VISUAL INSPECTION CHECKLIST – NWS LANDFILL - INSPECTION REPORT – PAGE 2 OF 2

	Checklist Item
	Severity Rating
	Extent
	Present

Yes/No
	Location

(Describe relative to existing monuments/features and relative to landfill design i.e. surface, berms, toe)
	Length
	Width
	Depth
	Extent relative to Area of Landfill (%)
	Description
	Photographic Records

Focal length,

location, view point & direction (relative to magnetic north)

Feature of note

Scale
	Additional Comments/

Preliminary Stability Assessment

	Settlement
	Not observable
	None
	No
	
	
	
	
	
	
	
	

	Erosion
	Not observable
	None
	Yes
	
	
	
	
	
	
	
	Self-armoring ruts, not erosion, Acceptable

	Frost Action
	Not observable
	None
	No
	
	
	
	
	
	
	
	

	Animal Burrows
	Not observable
	None
	No
	
	
	
	
	
	
	
	

	Vegetation
	Not observable
	None
	Sparse
	
	
	
	
	
	
	
	Acceptable

	Staining
	Not observable
	None
	No
	
	
	
	
	
	
	
	

	Vegetation Stress
	Not observable
	None
	No
	
	
	
	
	
	
	
	

	Seepage Points
	Not observable
	None
	No
	
	
	
	
	
	
	
	

	Debris Exposed
	Not observable
	None
	No
	
	
	
	
	
	
	
	

	Presence/Condition – Monitoring Instruments
	Not observable
	None
	Good
	
	
	
	
	
	
	
	

	Features of Note.
	Acceptable
	Isolated
	Yes
	Water fill depression between East Cell and Central Cell
	5 m
	5 m
	0.3 m
	minor
	Ponded water and loose fill 
	Photograph 11
	Possible construction artifact, no clear evidence of seepage, Acceptable


Preliminary Stability Assessment

	Checklist Item
	Severity Rating
	Extent

	Settlement
	Not observable
	None

	Erosion
	Not observable
	None

	Frost Action
	Not observable
	None

	Animal Burrows
	Not observable
	None

	Vegetation
	Not observable
	None

	Staining
	Not observable
	None

	Vegetation Stress
	Not observable
	None

	Seepage Points
	Not observable
	None

	Debris Exposed
	Not observable
	None

	Presence/Condition – Monitoring Instruments
	Not observable
	None

	Overall Landfill Performance
	Acceptable


S:\Projects\2006\60725 DEW PIN-3 Lady Franklin Point\DRAFT CD\Appendix B NWS Landfill\60725 App B1 NWS Landfill Visual Inspection Checklist-Dec-2006-jat.doc



