Inulik Project Summary
January 9, 2003
The Inulik Project is a joint venture between Rhonda Corporation and Teck Cominco Limited, with Rhonda as the Operator of the project.  The diamond exploration program is at an early stage, with temporary presence on the land.  Rhonda will be carrying out a six week ground geophysics and core drilling program in the spring of 2003.  This will be followed by glacial till sampling, prospecting and possible claim staking in the project area from June 15 to August 25, 2003. Another ground geophysics and a six week core drilling program will be carried out in the spring of 2004. It is expected the eight to ten week summer program will be resumed in 2004.  These are early stage exploration programs with only minimal use of the land.  Personnel and machinery will be moved by helicopter.  Skidoos will be used for personnel during the spring drill programs. The campsite to be used is the proposed “Eastside” camp along the eastern border of the property. 
