C-NGO Central Baffin Project 2000

The 3-year mapping project on central Baffin Island is proposed to start in 2000, and has as a primary goal, 1:100 000-scale bedrock and surficial coverage of the of the following NTS 1:250 000-scale map areas.



37A
Foley Island



37D
Lake Gillian



27B
Ekalugad Fiord (west half)



27C
McBeth Fiord (west half)

2000 Study Area: 37A (west half), 37D

Field work: 
June 15 – August 31, 2000



Move-in: June 15-16



Field Work June 17 – August 27



Restoration & clean-up: August 28 – 29



Move-out: August 30 – 31

Staging areas: Iqaluit, Hall Beach

Base camp: 12 small sleeping tents, a kitchen tent, a storage tent and 3 office tents would be established on a gravel terrace adjacent to unnamed river, approx. 80 km inland from Longstaff Bluff; see attached map. Machinery limited to: a helicopter (stationed well away from the river), and Honda generators to power computers. Camp would be completely assembled and disassembled at the start and end of field season.

Daily activities: foot traverses with helicopter drop-offs and pick-ups; bedrock sampling (fist-sized pieces); geophysical surveys; compilation of data with computers in camp; no chemicals required.

Helicopter usage: drop-offs and pick-ups of traverse teams; sample collection, geophysical surveys; equipment and supplies movement; personnel moves to/from main camp.

Fuel: 150 sealed 205 litre drums of helicopter fuel would be moved by Twin Otter from the airstrip at Longstaff Bluff (sealift drop-off point in 1999) to the main camp 80 km inland before the start of the field season. Fuel drums would be stacked away from any surface drainage on a gravel pad.  All drums (empty and full) will be removed by Twin Otter at the end of the field season and transported to Longstaff Bluff for Sealift transport to Montreal.

