Fuel Cache and Fly Camp Site Locations for Northeast Thelon Compilation Project
September 23, 2011
Fuel Caches: on the land now, planned and removed
	Site name
	NTS*
	N**
	W**
	Drums***
	Litres 
	Status. Plans. (Date of fuel emplacement)

	Sahara
	66G
	65.04
	-98.99
	33
	6,765
	With 6 empty drums in large berm on clean sand plain 100 metres south of camp owned by Mianiqsijit Society. Other side of berm includes 29 Jet B owned by Cameco Corporation. Photographs IMG_7288.jpg to IMG_7292.jpg. Plan to keep under permit for use by Operation GEM in July-August 2012 (spring 2010)

	Arrowhead
	66A
	65.46
	-97.92
	17
	3,485
	In large berm on sand terrace west of sand air strip. Plan to sell complete with berm. (spring 2011)

	Itza Lake
	66G
	65.02
	-98.40
	0
	0
	Was on east end of existing air strip separate from other fuel caches. Now completely used up and removed.

	Amer Lake
	66H
	65.48
	-96.80
	8
	1,640
	Is on small sand flat air strip well above waterways. Plan to sell complete with berm and any remaining empties. (July 2010)

	Thom Lake
	66A
	64.38
	-96.66
	0
	0
	Was on raised beach in southwest corner of Forum’s berm. Now completely used and removed.

	NE Tehery Lake region
	56B NE
	64.7
	-90.4
	30
	6,150
	Approximate; exact location TBD. May be emplaced on ice and slung to berm site. (likely fall-winter 2011-12)

	Total
	
	
	
	88
	13,940
	


* NTS Map Sheet #listed in table above; Scale: 1:250,000: 

** Latitude: (decimal degrees N) Longitude: (decimal degrees W);
*** # Drums Jet fuel; 1 drum = 205 litres
GSC’s NE Thelon Fly Camp areas were all evacuated with no trace of occupancy.

