## Slide 1: QIA - 2026 Mary River Security Estimate

## Slide 2: Methodology
Unit Rate Assessment
  RECLAIM model where directly applicable
  Productivity rates from equipment handbooks
  BC Bluebook, Standard Reclamation Cost Estimator
  Comparison similar northern Canadian projects
Disturbed Area Analysis
  Verification of all quantities used by BIM
Necessary Closure Activities
  Background review of Mary River data/documents (WRF design, water quality etc) + site visit

## Slide 3: QIA Security Estimate
Total - $138 M
Direct Costs – $83M
  NAG Cover System – $4.5M
  Hazardous Material Removal –$6.6M
  Grade and Re-contour – $22.6M
  Building/Concrete/Mechanical Equipment Demolition - $7.7M

## Slide 4: QIA Security Estimate
Indirect Costs - $55 M
  Monitoring + Maintenance - $3.1 M
  Engineering and Design - $4.1M
  Project Management- $3.1M
  Contingency (20%) - $22.3 M
February 4th, 2026

## Slide 5: Uncertainties
Climate change effects – is cover system thickness appropriate for climate change?
Geotechnical Stability of WRF – variation in waste rock gradation may lead to issues as WRF expands
Water treatment periods – BIM estimate assumes minimal treatment based on short-term recent trends.

## Slide 6: Discrepancies
QIA Estimate - $138.2 M
BIM (adjusted) - $137.3 M

## Slide 7: Key Differences – QIA and BIM
Landfill cover system thickness
  Planned to use same material (NAG waste rock) and mechanism (freeze-back) as WRF.
  No reason to believe active layer will be different than WRF cover system under these conditions
Contractor equipment rates
  BIM used same rates as 2024 in estimate
  QIA unlikely to be able to negotiate same rates in unplanned closure, therefore modest increase applied to equipment costs to represent 2025 (re-negotiated) unit rates.

## Slide 8: Key Differences – QIA and BIM
Water Treatment Costs
  BIM applied further reduction in water treatment costs from previous estimates, which QIA was already uncertain about
  QIA held water treatment costs consistent from previous years.
Reclamation of area surrounding airstrip
  ICRP states airstrip to be left in current state to facilitate post closure monitoring and maintenance
  BIM omitted area surrounding airstrip from re-grade and re-contour costs, although airstrip itself is likely to have excessive area for aircraft used after closure.

## Slide 9: Key Differences with CIRNAC Estimate (1/2)
ICM Period - $11.9 M
Fuel Mobilization Labour – $ 600 K
Waste Rock Facility Cover Area - $1.6 M
Blended Labour Rates - $1.0 M
Productivity Factors - $ 20 K

## Slide 10: Key Differences with CIRNAC Estimate (2/2)
Removed Reclaimed Areas - $ 55 K
Pond Backfilling – $1.1 M
Liner Removal – $ 750 K
CIRNAC Total: $158 M (+$20M)

## Slide 11: Contact Us
Okane Consultants
www.okaneconsultants.com
info@okaneconsultants.com