Item 9 of Water License Application:  Description of Undertaking

The purpose of the program is to explore for copper mineralization using surface geophysical surveys, geochemical soil and rock sampling surveys, prospecting, core drilling, and geological mapping on the company’s claims.  Approx. 1,000 soil samples will be collected and approx 100 line kilometers of ground geophysical surveys will be conducted.  In addition, a program of approx 1,000 metres of core diamond drilling in 10-15 holes will be conducted to evaluate and verify new and previously discovered copper deposits.  The drilling will take place primarily on the company’s ACB 8, ACSD 6 and ACJ 2 claims.  We anticipate the drilling program will take place during the late summer of 2016.  See the attached maps for reference.

A seasonal camp for approximately 9 people will be set up on the Hope Lake Airstrip.  It will consist of wood framed canvas tents with plywood floors.  Transport will be via Helicopter stationed in camp and supplies brought in by fixed wing aircraft from Yellowknife and Kugluktuk.  See attached drawing of proposed camp.

When the program is completed for the 2016 field season, we will pack up the tents and supplies and store on site or in Kugluktuk until needed for the 2017 field season.