Arctic Copper Corp

1500-409 Granville Street

Vancouver, BC V6C 1T2	December 30, 2022

PROJECT SUMMARY

Arctic Copper Corp staked 45 mineral claims in the Coppermine River area in 2015. The Company plans to carry out a small phase 1 exploration program in the summer of 2023. The program will take approximately 30 days to complete and will take place during a yet-to-be-determined time span between early April to late September, or as soon as the necessary permits are obtained.

The program will consist of a small drilling program to explore the extent of a recent copper mineral discovery as well as occurrences found in the 1960’s and earlier. Drilling will consist of approximately 10-15 holes carried out with a drill capable of drilling to a depth ranging from 75m to 200m.

No exploration is planned to be conducted on Inuit Owned Lands.

The crew will be housed in Kugluktuk and will be transported to site daily by helicopter. The drill will be moved from site to site by helicopter.  A small amount of diesel fuel and gasoline will be stored at site for the drill, pumps and ATV (if one is used).  The fuel will be stored in drums within a small portable containment kit.

The program will be operated with utmost care and consideration for the environment and wildlife.  The Company expects to use labour resources from the community of Kugluktuk and supply the necessary training for the work. If the project is successful, the size of the programs will increase in future years and provide greater opportunities for the people in Kugluktuk.