[image: image1.jpg]©

Cameco

NUCLEAR. The Clean Air Energy.




CAMECO CORPORATION

Abandonment and Restoration Plan

for the

TURQAVIK - ABERDEEN PROJECTS, NUNAVUT

Version 1, Revision 3
Gerard Zaluski, P.Geol.


District Geologist

Rebecca Hunter, P.Geol.

January 9, 2012

   



     

Project Geologist
History of Revisions

	Version
	Revision
	Date
	Author
	Details of Revision

	1
	0
	March, 2008
	Gerard Zaluski
	Original Submission

	1
	1
	January, 2009
	Gerard Zaluski
	Formatting Revisions and Revegetation

	1
	2
	March, 2010
	Ekaterina Savinova
	Formatting Revisions and Additions to Show Camp Infrastructure Changes

	1
	3
	January, 2012
	Gerard Zaluski
	Includes New Proposed (2012) Camp and Camp Infrastructure Changes


Table of Contents
11.0
Preamble


12.0
Introduction


13.0
Schedule


14.0
Site Infrastructure


25.0
Routine and Progressive Restoration


25.1
Camp Waste


25.2
Fuel and Chemicals


25.3
Drill Sites


25.3.1
Drill Holes


25.3.2
Sumps


25.3.3
Radioactivity


25.3.4
Waste


35.3.5
Site Inspection and Documentation


36.0
Seasonal shutdown


36.1
Buildings


36.2
Water System


36.3
Fuel and Chemicals


36.4
Waste


36.4.1
Combustible Waste


36.4.2
Non-combustible Waste


36.4.3
Grey and Black Water Sumps


36.5
Core Shack and Racks


36.6
Drill Sites


46.7
Contamination Clean-Up


46.8
Inspection and Documentation


47.0
Final Abandonment and Restoration


47.1
Buildings and Contents


47.2
Fuel Caches and Chemical Containers


47.3
Sumps


47.4
Drill Sites


57.5
Revegetation


57.6
Core Storage


57.7
Contamination Clean-up


57.8
Aircraft Landing Strips


57.9
Final Inspection and Documentation





Abandonment and Restoration Plan for the Turqavik and Aberdeen Projects, Nunavut

1.0 Preamble

This Abandonment and Restoration (AR) Plan relates to exploration activities on the Turqavik and Aberdeen exploration projects and the associated Qamanaarjuk exploration camp of Cameco Corporation located approximately 100 km west of Baker Lake, Nunavut (64o37’43”N, 97o 59’40”W).  It also includes the establishment, operation, and restoration of a new, larger proposed Aberdeen exploration camp to be located at approximately 64o23’30”N, 98 o 27’54”W.  The plan shall be in effect from the present (under existing land use (INAC Land Use Permit N2008C0007 and KIA Land Use License KVL307C02) and water permits (2BE-QAM0813)) until September 31, 2013 or until expiry of permit renewals.  The locations of the projects and camps are shown in Figures 1 and 2.

2.0 Introduction

This AR plan applies to the exploration activities on the Turqavik and Aberdeen uranium exploration projects operated by Cameco Corporation.  The exploration activities are based out of the seasonal exploration camp on Qamanaarjuk Lake.  The camp, constructed in 2006 and completed in 2007 consists of 5 sleep cabins, a kitchen, combined office and dry cabin, 2 outhouses, a core shack, and a generator shack, all constructed of plywood.  In 2009 a drillers’ dry and first aid cabin were constructed.  In 2010, 2 additional sleep cabins and a core shack were erected (all Weatherhaven), as well as a hot core shack (radioactive core).  A latrine shelter with incinerating toilets, as well as one additional sleeping tent were added in 2011.  A new exploration camp (Aberdeen camp), closer to the work areas will be constructed in 2012, replacing the previous camp.   This plan covers exploration activities (including exploration drilling), fuel caches, as well as camp activities and their required reclamation.  

Questions regarding this plan should be addressed to Rebecca Hunter, Project Geologist (306-956-6279 or rebecca_hunter@cameco.com) or Gerard Zaluski, District Geologist – Nunavut and Northwest Territories (306-956-6359 or gerard_zaluski@cameco.com).
3.0 Schedule

The Qamanaarjuk camp is seasonally occupied and temporary, as will be the Aberdeen camp replacing it.  A camp manager and other camp personnel will maintain the camp on a daily basis.  Following each field program it will be prepared for seasonal shutdown.  

Routine or progressive restoration practices will be used wherever possible, including garbage disposal, removal of empty fuel drums, and restoration of drill sites.  This will minimize the scale of the final reclamation.  Final restoration will begin upon completion or cessation of exploration activities.  No buildings, equipment, or waste will remain beyond the expiration date of the permits unless new permits are being obtained.

4.0 Site Infrastructure

A new, larger exploration camp to accommodate 38-60 people (maximum capacity of 75 people) will be constructed in the spring of 2012, closer to the exploration areas.  The tentative site location is 64o23’30”N, 98o27’54”W, on the southeastern shore of Aberdeen Lake.  The proposed layout of the camp is shown in Figure 3, including the following structures (all metal framed, fabric walled structures):

17 sleep structures

1 kitchen/dining structure

1 dry (including laundry)

2 offices

1 first aid tent

1 power house

1 shop

3-4 core shacks (2-3 regular, 1 hot shack)

2 toilet structures (incinerating toilets)

2 storage (steel sea containers)

1 bulk fuel storage site (5 x 50,000 litre diesel 6 x 50,000 litre jet fuel double wall tanks)
2 gravel airstrips (natural)
1 incinerator
2 greywater sumps

3 helicopter pads

The layout of the Qamanaarjuk camp is shown in Figure 3a.  It accommodates up to 32 people and consists of the following structures:

8 sleep cabins (2 fabric structures new for 2010, 1 new for 2011)
1 kitchen/dining cabin

1 office and dry (shared cabin)

1 drillers’ dry

1 generator/equipment shed

2 outhouses

1 latrine shelter (new in 2011)

1 fuel storage area (with berms and spill kit)

2 core shacks (core shack #1 new for 2008 and core shack #2 new for 2010)
1 hot shack (radioactive core) (new in 2010)

1 core storage facility (new for 2008)
2 greywater sumps
1 gravel airstrip

2 incinerators (new for 2008)

1 helicopter pad/equipment shed (new for 2009)

The bulk fuel storage facility will be commissioned in order to curtail the use of drummed fuel.  This will be done in keeping with all regulatory guidelines for bulk fuel storage.

5.0 Routine and Progressive Restoration

5.1 Camp Waste

Combustible waste will be incinerated on a daily basis.  Non-combustible waste as well as that not allowed to be incinerated by regulations will be removed from the camp and taken to the Baker Lake land-fill or another authorized site for disposal.

5.2 Fuel and Chemicals

Empty fuel drums, propane cylinders, and chemical containers will be removed from camp and returned to Baker Lake.

5.3 Drill Sites

Progressive reclamation will be undertaken during drilling programs, where sites will be restored as soon as possible after the drill has been removed.  The timbers from the drill pad will all be removed from the site and the area leveled with a hand rake.  Efforts will be made to return the site to as natural a condition as possible.

5.3.1 Drill Holes

After completion of the drill holes casing will be removed or cut off at ground level. Drill holes will be sealed by cementing the top 30 m of the bedrock.

5.3.2 Sumps

Sumps shall be constructed to collect all drill waste including water, cuttings, salts, and mud and will be at least 30 m away from the ordinary high water mark of a water body.  Upon completion of the hole, the cuttings will be backfilled into the holes and/or sumps. Sumps will be scanned to ensure that gamma radiation is <1 uSv/hr.  Radioactive cuttings will be disposed of as described in the proceeding section.  The sumps will be filled and leveled.
5.3.3 Radioactivity

Drill mud solids and cuttings with a uranium concentration greater than 0.05% U3O8 will be collected and stored at a radioactive storage site or backfilled down the drill hole.  Any drill hole with mineralization greater than 1.0% U3O8 over 1.0 m and with a meter-percent > 5.0 will be sealed by grouting throughout the mineralized interval (at least 10 m above and below).

5.3.4 Waste

All wastes will be removed from the drill site and flown to camp.  Combustible wastes will be incinerated and non-combustible wastes will be removed to an authorized disposal site.

5.3.5 Site Inspection and Documentation

Each drill hole location will be located by GPS and marked with a labeled picket.  Photos will be taken of each site both before and after drilling in order to monitor the restoration.  This information will be provided in annual permit reports.

6.0 Seasonal shutdown

The camp is designed for seasonal use (May through October).  Upon completion of the field season the camp will be winterized and shutdown.  

6.1  Buildings

All structures will be sealed or closed to prevent incursion by animals or damage by windy or stormy weather.  Detailed instructions regarding access in emergencies will be posted in an obvious location.  Building contents will be boxed and stored securely.

6.2 Water System

Water pumps will be disconnected, drained, and removed from the site.  Water lines will be coiled and stored in the generator shack/storage shed.

6.3 Fuel and Chemicals

An inventory all fuel in caches will be made at the end of each season.  All empty containers will be removed from the site (including fuel drums, propane cylinders, and chemical containers).  All chemicals (including cleaning supplies) will be removed from the site for the winter.  Bulky solids (such as cement and salt for drilling) will be stored in a camp building, out of exposure from the elements.

6.4 Waste

6.4.1 Combustible Waste

All combustible waste will be incinerated.  All ash will be collected and disposed of at the landfill site at Baker Lake prior to seasonal shutdown.

6.4.2 Non-combustible Waste

All non-combustible waste will be collected and removed via charter aircraft to an authorized disposal or recycling facility.

6.4.3 Grey and Black Water Sumps

The sumps will be inspected, marked, and securely covered for the winter.

6.5 Core Shack and Racks

Upon completion of the field program and drill core logging, the core shack will be cleaned and secured, as all other camp buildings.  

All drill core will be properly stored in proper core racks.  Gamma radiation levels at long term core storage facilities shall not exceed 1.0 uSv measured 1 m from the surface and in no instance shall exceed 2.5 uSv.  

6.6 Drill Sites

At the completion of the drill program the drill will be dismantled and all drilling supplies will be removed from the drill site.  The drill will either be demobilized from the project (back to its base of operation) or wintered at the camp site or a designaited laydown area if such arrangements are made with the drilling contractor.  In this latter case, the drill will be winterized and all components secured.

As discussed above, drill sites will be progressively restored immediately after the drill has been removed.  However, at the end of the season all drill sites will be inspected to ensure they have been adequately cleaned and reclaimed.

6.7 Contamination Clean-Up

Drill sites, the camp, and fuel caches will be inspected for soil contamination that was not noted previously.  Any contaminated soil will be treated as outlined in the Spill Response Plan.

6.8 Inspection and Documentation

All disturbed sites (drill sites, camp, and fuel caches) will be catalogued and inspected prior to the seasonal closure.  The final state of these sites will be documented and photographed.  The results of these inspections will be provided in annual reports to the water resource inspector, NWB, INAC, and KIA.

7.0 Final Abandonment and Restoration

The following plans are made for final abandonment and restoration of the project once all exploration on the projects ceases and prior to expiration of the land and water use permits.

7.1  Buildings and Contents

For the Qamanaarjuk camp, the sleeping cabins and other small buildings will be removed.  The larger buildings will be dismantled and all materials removed.  All equipment and other building contents will be removed from the site.  

For the Aberdeen camp, the fabric structures will be dismantled and removed.  All equipment and other materials will also be removed from the site.

Final inspection will be made after restoration of the camp site to ensure that no waste or materials remain.  Photos will be taken to record the final condition.

7.2 Fuel Caches and Chemical Containers

Since containers will be removed throughout the program, final remediation will be minimal.  All remaining containers from the camp, fuel caches, and other locations will be removed.  Fuel cache sites will be inspected, all debris and berms removed, and final photos will be taken of all sites.  Any contaminated soils will be treated as outlined in the Spill Contingency Plan.  For the bulk fuel storage site, upon final completion of the program, complete site remediation will be made and all tanks removed.

7.3 Sumps

All sumps will be filled, inspected, and leveled.  Final photos and GPS locations will be collected and the information supplied to the Nunavut Water Board.

7.4 Drill Sites

Final inspection will be made to ensure that all drilling equipment, rods, and timbers have been removed from the project area.  Sites will be inspected for contamination (treated according to the spill response plan if necessary), leveled, and covered.

7.5 Revegetation

Disturbing of natural vegetation will be minimal, restricted only to drill pads and sumps.  These will be left to revegetate naturally and will be monitored.  If necessary, sites may be lightly fertilized to facilitate revegetation.

7.6 Core Storage

The core storage site will be properly cleaned and maintained to ensure longevity.  Radiation levels will be ensured to be below regulation limits (1 uSv/hr at 1 m).

7.7 Contamination Clean-up

All sites will be inspected for contamination and if necessary treated according to the Spill Contingency Plan.  Any sites requiring cleanup will be documented by GPS locations and photographs.  All chemicals will be removed from the site at the end of the project.

7.8 Aircraft Landing Strips

Any aircraft landing strips will be located on well-drained gravel ridges or plains so that rutting is minimal.  Any ruts not repaired through the course of natural freeze/thaw cycles will be repaired by manually filling or raking.

7.9 Final Inspection and Documentation

Upon completion of the final abandonment and restoration, photos will be taken and activities documented.  This information will be provided in a final report to the appropriate licensing agencies.

PAGE  
Cameco Corporation Abandonment and Restoration Plan for the Turqavik-Aberdeen Projects, Version 1, Revision 3
Page ii

