[image: image1.jpg]©

Cameco

NUCLEAR. The Clean Air Energy.




Cameco Corporation

Turqavik - Aberdeen Projects
Uranium Exploration Plan
Gerard Zaluski, P.Geo.

District Geologist – Nunavut and Northwest Territories

Rebecca Hunter, G.I.T.

Project Geologist – Nunavut and Northwest Territories

Cameco Corporation

January 9, 2012
Table of Contents

11.0
Introduction


12.0
Project Location


23.0
Summer 2008 Field Program


24.0
Radiation Safety


24.1
Training


24.2
Radiation and Exposure


24.3
Personal Protective Equipment


54.4
Health and Safety Practices


55.0
Applicable Regulations


56.0
Uranium Exploration Procedures


56.1
Field Geology


56.2
Drilling


56.2.1
Drill Site Setup and Operation


66.2.2
Sumps and Cuttings Disposal


66.2.3
Radioactivity


66.2.4
Spills


66.2.5
Water Supply


66.2.6
Drill Hole Shutdown and Remediation


66.2.7
Monitoring


86.3
Core Logging


86.3.1
Logging of Radioactive Core


87.0
Core Storage


88.0
Transportation of Radioactive Material


99.0
Reclamation and Remediation


910.0
Monitoring and Inspection


910.1
Drill Sites


910.2
Core Storage


911.0
Summary




List of Figures

Figure 1.  Location of the Turqavik-Aberdeen Projects....………………………………….3
Figure 2.  Turqavik-Aberdeen Project Claims…………………...…………….……………4
Figure 3.  Proposed Drilling Sites and Drill Water Sources………………………………...7
1.0 Introduction

This plan discusses the uranium-related safety and environmental procedures to be undertaken by Cameco Corporation during uranium exploration on the Turqavik and Aberdeen projects of central Nunavut.  This covers personal safety, exploration and drilling procedures, remediation and reclamation, and monitoring.  The intent is to protect workers during the exploration and to minimize impacts of uranium exploration on the environment.

The primary contact for the projects and the co-author is: 

Rebecca Hunter, Project Geologist – Nunavut and Northwest Territories

Cameco Corporation

2121 11th Street West

Saskatoon, SK, 

S7M 1J3

phone: (306)-956-6279

fax (306)-956-6390

e-mail rebecca_hunter@cameco.com
The primary author of this report and supervisor for the region is: 

Gerard Zaluski, District Geologist – Nunavut and Northwest Territories

Cameco Corporation

2121 11th Street West

Saskatoon, SK, 

S7M 1J3

phone: (306)-956-6359

fax (306)-956-6390

e-mail gerard_zaluski@cameco.com
2.0 Project Location

The Turqavik and Aberdeen projects of Cameco Corporation are located near Aberdeen Lake in central Nunavut.  As shown in Figure 1, the area is located approximately 100 km west of Baker Lake, the closest community in Nunavut.  The Turqavik project consists of 156 mineral claims covering 120,629 hectares while Aberdeen contains 121 claims for 110,116 hectares.  The projects are shown in Figure 2 in comparison to the 1:250,000 NTS topography of mapsheets 66A and 66B.  The southwestern limit is 64o07’33”N, 99 o3’20”W and the northeastern limit is 64o56’18”N, 97 o28’39”W.  

The project proposal relates to mineral exploration activities on the mineral dispositions and the operation of an exploration camp to support these operations.  A newly proposed, exploration camp has been selected near the southeastern shore of Aberdeen Lake, at approximately 64o23’30”N, 98o27’54”W.  This will house 38-60 people (maximum capacity of 75 persons).  The previously existing, 32 person camp is located on the southwest shore of Qamanaarjuk Lake at approximately 64o37’43”N, 97o59’40”W.  Once operational, the new camp will be the base of all operations, however, the latter will be maintained until it is certain it will not be needed in the future, at which time it will be removed.
This plan relates to the proposed summer field program from March to October, 2012 but similar practices will be employed in future programs.  The remediation, reclamation, and monitoring, will extend into the future as long as land use and water use permits are in place and as long as required by regulations.

3.0 Summer 2012 Field Program

The proposed field program will run from early May to October, 2012 with exact dates depending on weather, budgets, and drilling production rates.  The program will consist of a between 12,000 and 15,000 m diamond drilling program employing 2-3 helicopter portable diamond drills, a small component of field mapping and prospecting on the claims, and ground gravity (geophysical) and geochemical surveys.  The objective of the program is to follow up the uranium discoveries at the Qavvik and Tatiggaq zones and to drill test several other prospective target areas in search for unconformity-related uranium mineralization of the Kiggavik and Athabasca Basin styles.
4.0 Radiation Safety

Throughout all exploration activities, all efforts are made to minimize the exposure of radiation to all people, minimizing inhalation, ingestion, and exposure to radiation generated from the radioactive decay of uranium.  While exposure is generally very limited for most exploration activities, it may be significantly higher when uranium mineralization is encountered.

4.1 Training

Newly hired persons and summer students typically receive a presentation on radiation protection at the corporate or exploration office prior to beginning field work.

4.2 Radiation and Exposure

Radioactive decay of uranium results in three types of ionizing radiation: alpha, beta, and gamma radiation.  Alpha decay liberates heavy charged particles (helium nuclei) that are readily stopped by thin, solid material including the skin.  Beta particles are lighter charged particles that can penetrate greater thicknesses of body tissue.  Exposure risks for these types of radiation are mainly related to internal exposure, including ingestion, inhalation, open wounds, and in the case of beta radiation, through the skin and eyes.  

Gamma radiation has very high energy and can penetrate materials easily, thus external exposure can represent significant hazards.  It is the greatest radiation hazard in uranium exploration.  External exposure to radiation can be minimized by three factors: time, distance, and shielding.  Exposure can be reduced by minimizing the time spent close to radioactive sources, increasing the distance from the source, and by shielding.  The protective equipment and practices outlined in this manual are designed with these principles in mind.

4.3 Personal Protective Equipment

Workers exposed to uranium mineralization will use the following personal protective equipment (PPE) to minimize their exposure:

a) coveralls and gloves to protect and minimize the spread of radioactive dust

b) safety glasses to protect eyes from beta radiation

c) thermoluminescent dosimeter (TLD) badges to monitor exposure to radioactivity

d) radon detectors will be used in the core shack to monitor radiation exposure

[image: image2.emf]
Figure 1.  Location of the Turqavik and Aberdeen Exploration Projects.

[image: image3.emf]
Figure 2.  Mineral Claims of the Turqavik and Aberdeen Projects.

4.4 Health and Safety Practices

In addition to using the PPE discussed above, the following practices will be adhered to when working with or around radioactive core or rocks:

a) wash hands with soap and water after handling radioactive material

b) no eating, drinking, or smoking when working near or handling radioactive materials

5.0 Applicable Regulations

As for any mineral commodity, all exploration activities must comply with the Territorial Land Use Act and Regulations as well as the Mine Health and Safety Act of the Northwest Territories and Nunavut.  In addition, uranium exploration is also subject to the Canadian Guidelines for the Management of Naturally Occurring Radioactive Materials (NORM) and the Canadian Nuclear Safety Commission (CNSC) for transportation of radioactive substances.  This program also complies with the Exploration Radiation Safety Program of Cameco Corporation and the Cameco Emergency Response Plan.

6.0 Uranium Exploration Procedures

6.1 Field Geology

Field mapping and prospecting for uranium may cover all claims on the property.  These activities will cause negligible impact on the environment because they deal only with the identification of natural occurrences already exposed at the surface.  Field crews will employ the use of appropriate personal protective equipment, including the use of TLD badges to monitor their radiation exposure.  

6.2 Field Geophysics

Field geophysical surveys will consist of ground gravity or resistivity measurements taken at detailed (25 to 100 m) stations spacings over areas of interest and regional (500 m) scale surveys over the majority of the projects.  Field crews are not exposed to radioactivity in these surveys, therefore protective measures need not be employed.  Gravity surveying consists of only measuring location and the natural gravitational field strength at the stations and is therefore has no impact to the environment requiring remediation or monitoring.
6.3 Drilling

The proposed drilling sites are shown in Figure 3 along with the proposed water sources.  Procedures employed in diamond drilling are designed: 1) to make the drilling process efficient; 2) minimize the impact on the environment with regard to cuttings, water usage, and radioactivity; 3) effectively reclaim the area to minimize the long term effects on the environment; and 4) to facilitate the inspection and monitoring of drill sites.

6.3.1 Drill Site Setup and Operation

Drill hole setups will be accurately located by GPS to facilitate later inspection and monitoring.  Photos will be taken before and after drilling operation.  Holes will be kept at least 30 m away from the ordinary high water mark of a water body.  The drill and associated equipment will be moved with a helicopter to minimize the impact on the environment.  When drilling through permafrost, coil heaters and/or salt will be used to prevent the drill rods and hole from freezing.  The depth to the base of the permafrost will be recorded and supplied to the Nunavut Water Board.
6.3.2 Sumps and Cuttings Disposal

Sumps will be constructed to collect the drill waste including water, cuttings, and drilling additives.  Where they are deemed necessary, mud tanks will be used to collect the majority of the cuttings prior to draining into the natural sumps.  The sumps will be kept greater than 30 m from the normal high water mark of water bodies.  Upon completion of the hole, cuttings will be backfilled into the drill holes or the sumps.  Sumps will be scanned to ensure that gamma radiation is <1 μSv/h.  The sumps will then be filled and levelled.  Radioactive cuttings and/or soil will be collected and stored in the long-term radioactive core storage facility (using appropriate containment) or transported to a Cameco minesite in Saskatchewan (e.g. Rabbit Lake) for disposal.  

6.3.3 Radioactivity

Drill mud solids and cuttings with a uranium concentration greater than 0.05% U3O8 will be collected using a recycling system (discussed below) or collected and backfilled down the drill hole.  Any drill hole with mineralization greater than 1.0% U3O8 over 1.0 m and > 5.0 m% will be sealed by grouting throughout the mineralized interval (at least 10 m above and below).  If high grade mineralization is encountered, a cuttings collection, recycling system may be used to collect the radioactive cuttings, which will then be shipped to a Cameco minesite for disposal.  Radiation levels affecting drill crews will be monitored using TLD badges.

6.3.4 Spills

Uncontrolled or accidental release of radioactive materials such as radioactive muds and cuttings is considered a spill.  Such occurrences will be treated according to the Hazardous Materials Spill Contingency Plan.  If a radioactive spill takes place the materials will be collected and the site remediated to reduce the radioactivity to 1 μSv/h above background at a height of 1 m.

6.3.5 Water Supply

Water for drilling will be sourced from nearby water bodies (creeks or lakes) and no hole will be sited within 30 m of the normal high water mark of a water body.  Water will be recycled where feasible and disposed of in sumps.

6.3.6 Drill Hole Shutdown and Remediation

Upon completion of the drilling, casing will be removed or cut off at ground level.  Drill holes will be sealed by cementing the top 30 m of the bedrock.  Mineralized intervals will also be cemented as discussed above.

6.3.7 Monitoring

Drill hole collars will be located using GPS and photos will be taken of each site before and after drilling to aid in monitoring restoration.  Sites will be all checked upon completion to ensure they have been fully cleaned up and restored.  

[image: image4.emf]
Figure 3.  Proposed Drilling Sites and Drill Water Sources.

6.4 Core Logging

The core shack where the drill core is logged is located at the exploration camp and will be well ventilated and monitored for radon.  Workers will wear appropriate personal protective equipment when working with mineralized core, including gloves, safety glasses, and TLD badges.

Logging of Radioactive Core

Drill core with radioactivity >25 μSv/h, or with a uranium content greater than 0.5% U3O8 over 1 m will be logged in a ‘hot tent’ at least 30 m away from other structures.  The hot core pile will have a placard noting that it is a radioactive area with >25 μSv/h.  The hot tent will be well ventilated and monitored for radiation.

When this facility is used the date, time, and gamma level at 1 m are recorded in a logbook.  A logbook will be used to record the date and time when mineralized core is brought into or taken out of the shack.  Mineralized core is only allowed to remain in the core shack for 48 hours.  A sign warning of radiation will be placed on the core shack door when radioactive core is inside.  

7.0 Core Storage

The storage and disposal of radioactive core and samples will be done in accordance with the Cameco Corporation Exploration Radiation Safety Program procedures and the Saskatchewan Mineral Industry Environmental Protection Regulations (1996).  Long term storage of radioactive core must be located at least 30 m from the main camp and greater than 100 m from the high water line of water bodies.

Drill core will be stored on site at the exploration camp at Qamanaarjuk Lake.  Non-radioactive core will be stacked or stored in racks behind the core shack.  

In the event that radioactive core is encountered, a long term core storage facility for radioactive core will be established and will be placarded with radioactive warning signs.  Core boxes with radioactive core will be stored with properly secured lids of wood or Plexiglas.  Gamma radiation levels at long term core storage facilities shall not exceed 1.0 μSv/h measured 1 m from the surface and in no instance shall exceed 2.5 μSv/h.  Core exceeding this radioactivity will be removed to a Cameco minesite for storage or disposal.

8.0 Transportation of Radioactive Material

The transportation of uranium mineralization with an average specific activity >70 kBq/kg conform to the requirements of the Packaging and Transportation of Nuclear Substances Regulations.  All personnel shipping radioactive substances must be properly certified according to the Transportation of Dangerous Goods Regulations (TDG).  Radioactive drill core and rock samples must be shipped according to these regulations, depending on the radioactivity.  Exploration camps have an exemption to the TDG in that core can be moved by air providing the core is <100 mm in diameter and is packaged according to the Packaging and Transport of Nuclear Substances Regulations (section 12.11 of the TDG).  This packaging requirement includes the use of IP-2 packaging if samples average more than 2% uranium.  Should radioactive materials with specific activity meeting LS-1 provisions be encountered and shipped, this project will be included in the Cameco Emergency Response Plan.

9.0 Reclamation and Remediation

Using the precautions outlined above for exploration diamond drilling, no additional reclamation should be required.  However, in the event that sumps at mineralized holes are found to contain cuttings with radioactivity above the accepted threshold, these will be removed, along with any contaminated soil, and transported to the long-term radioactive core storage facility (if constructed and using appropriate containment) or to a Cameco mine or mill site for disposal.  Any spillage or radioactive core, cuttings, or water will be removed in a similar manner.  The affected sites will be remediated to an acceptable condition.

10.0 Monitoring and Inspection

10.1 Drill Sites

Cameco will undertake progressive restoration of all drill sites, to restore each site to its natural state as soon as possible.  This is discussed in greater detail in the abandonment and restoration plan, which includes provisions related to uranium exploration and radioactivity.  The sites will be located by GPS and monitored until they have been fully rehabilitated, including the removal of all drilling supplies and wastes, remediation of the surface disturbance, and monitoring of the radioactivity.  All drill sites will be checked to ensure that the radiation dose rate is less than 1 μSv/h above background at a height of 1 m. Once all requirements have been met, the site will be considered remediated.  The status of the sites and the locations will be available for Cameco staff as well as regulatory inspectors.

10.2 Core Storage

The core storage area will be monitored regularly to ensure that radiation levels are kept at acceptable levels.  This monitoring will continue as long as radioactive materials are present on site.

11.0 Summary

This plan outlines the procedures that will be used by Cameco to minimize hazards posed by uranium exploration to both workers and the environment.  Personal protective equipment will be used to minimize radiation ingestion, inhalation, and absorption.  Monitoring will also be used to measure radioactive doses received.

According to this plan, drilling practices will collect radioactive cuttings, mud, and water to minimize its effect on the environment.  The holes will be cemented through radioactive intervals and the tops of the holes as required by regulations.  Any radioactive spills or contamination will be remediated and reclaimed, with monitoring as long as required until it reaches an acceptable level.

Core storage will involve monitoring the core facility to ensure that radiation levels are kept to acceptable levels.  If highly radioactive core is encountered, it will be logged and stored in separate ‘hot’ facilities.  These sites will be operated and monitored according to regulations to ensure a minimum impact to the environment or people.

PAGE  
10
Cameco Corporation Turqavik-Aberdeen Projects Uranium Exploration Plan
Page 


