Commander Resources Ltd.

Summary of 2010 and 2011 Storm Copper Project Exploration Activities Somerset Island, NU
2010 Activities:
No exploration work was completed 

2011 Activities:
Ground Operations:  none 

Camp Sites: 

Installation of camp will proceed ground work in 2012 or 2013 only if a full season of work is planned.

Commuting to the property on a daily basis from Resolute is a reasonable and cost effective alternative for a short work program.

	Name
	Location
	Status
	Comments

	Storm Copper
	73.67 N,   094.33” W
	Permitted
	Not utilized; no tents or other structures installed  


Drilling:  No diamond or percussion drilling completed

Ground Exploration Geological: None

Ground Exploration Geophysical: None

Airborne Geophysical Surveying:

Geotech Ltd., Aurora, Ontario

Survey crew and helicopter based in Resolute, daily ferries to the property between July 6th –24th

Total survey 3969 line km of Magnetic and VTEM survey completed 

	Date
	Activity
	Location

	July 2-5
	Standby
	Resolute Bay

	July 6-10
	Surveying
	Storm Property

	July 11-12
	Standby
	Resolute Bay

	July 13
	Surveying
	Storm Property

	July 14
	Standby
	Resolute Bay

	July 15-20
	Surveying
	Storm Property


Fuel Storage:

Project fuel is stored at Resolute Bay and at the Aston Bay Airstrip  (Lat 73o41.27’N Long 94o47.34’W)

Fuel Berms: supplied by Raymack Environmental Services, Nanaimo, BC 

	Type
	Container Type (Fall 2011)
	Fuel Transfer
	Spill Prevention

	Aviation 
	205 litre Drums
	55 full, 65 empty
	electric pump
	Fuel Spill Contingency Plan in place; berms & drip trays to be  installed as necessary

	Diesel
	205 litre Drums
	20
	electric pump; hand wobble pump 
	

	Gas
	205 litre Drums
	0
	hand wobble pump
	

	Propane
	100 lb tanks
	not documented
	
	


Fixed-Wing Flights: Resolute to Aston Bay Airstrip

	Aircraft 
	Carrier
	From-
	Flights
	Dates
	Purpose

	DHC-6/30
	Kenn Borek Air, Iqaluit
	Resolute to Aston Bay return
	1
	May 26
	Personnel, skidoos, sleds,fuel

	Buffalo

Twin Otter
	Kenn Borek Air, Iqaluit
	Hall Beach to Resolute
	1
	May 27
	Fuel

	Buffalo

Twin Otter
	Kenn Borek Air, Iqaluit
	Resolute to Aston Bay return
	2
	May 27
	Personnel & Fuel

	Buffalo

Twin Otter
	Kenn Borek Air, Iqaluit
	Resolute to Aston Bay return
	1
	May 29
	Personnel & Fuel

	Buffalo

Twin Otter
	Kenn Borek Air, Iqaluit


	Resolute to Aston Bay return
	5
	June 1
	Personnel & Fuel


Helicopter Flights:

Geotech Aviation Astar 350B3

	Field Base
	Storm Property
	

	Resolute Bay
	July 6-10,13, 15-20
	Actual hours not documented


On-going Remediation:

	 Item
	Procedure

	Garbage
	Burnables incinerated, non-burnables backhauled to Resolute  for disposal

	 
	 

	Fuel Containers
	Backhauled to Resolute for disposal

	 
	


2012 Planned Work:
In 2011, Commander Resources secured a joint venture on the Storm Property with Aston Bay Ventures who will be overseeing future work programs. The 2012 work program will comprise ground staking mineral claims, review of existing core stored at the Aston Bay airstrip, completing a GPS survey of previous drill hole locations and limited prospecting.
Fixed-wing aircraft will transport personnel and supplies to the Aston Bay airstrip on an as need basis. A helicopter based at Resolute Bay will be used on a daily basis for crew setouts and pickups. 

All work will be conducted in accordance with the Commander Resources Ltd. operational plans as outlined in the company’s Health & Safety Manual, Fuel Spill Contingency Plan and Final Abandonment and Restoration Plan. 
Wildlife:

Wildlife sightings very limited during the 2011field program. 

One muskox reported but no further details are available.

