Executive Summary of the Turner Lake Project

 April 23, 2003

Project activities proposed under this application for Water Use Licence are diamond drilling for the purpose of mineral exploration on the Jam #1 claim currently under KIA Land Use Licence no. KTL202C005.


The first phase of diamond drilling is planned to initiate after June 1, 2003 entailing 5 – 7 NQ diamond drill holes from 3 – 4 sites for a total of approximately 2000m. This initial phase would last for approximately six weeks.


Water use would be for camp use and drilling, with maximum consumption of 30,000L/day.


All equipment, fuel and supplies will be transported by air, including drill moves. A tent camp consisting of 6 – 7 wooden frames would be established 200m west of shore of Turner Lake. 


Several phases of diamond drilling will be required to determine the economic potential of the property. 3 – 4 years of surface drilling followed by 2 – 3 years of underground development is anticipated in order to determine if mine development is feasible. The establishment of port facilities at Bathurst Inlet would enhance the economic potential of the property.

Respectfully Submitted

Lorne M. Warner P. Geo

Navasota Resources Ltd.

