RIO ALGOM

ABANDONMENT AND RESTORATION PLAN

WOLVERINE PROJECT, NUNAVUT

INAC XXXXXXX

NWB – XXXXXXX

Prepared by: 	Meagan Fast								January 2019

Land Access Specialist
BHP (Rio Algom)

180 W. Magee, Suite 134

Tucson, Az, 85704

Table of Contents																				Page

1. Preamble										3

2. Introduction										3

3. Background Information on the Campsite						4

4. Schedule										4

5. Infrastructure									4

6. Seasonal Shutdown								5

7. Final Abandonment Plan								7

8. Contact Numbers for Relevant Organizations					8

BHP

Wolverine Project, Nunavut

Abandonment and Restoration Plan

1. Preamble

This Abandonment and Restoration Plan (A&R Plan) is in effect until the expiry of Rio Algom’s (BHP) water licence and land use permit, and applies to the work areas planned for the Wolverine property. These mineral claims are on Crown Land and on Kitikmeot Inuit Association (KIA) Inuit Owned (IOL) surface land and Nunavut Tunngavik Incorporated (NTI) subsurface land.

Rio Algom has received licences and permits from Crown-Indigenous Affairs and Northern Relations (CIANR) for exploration activities on Crown Land, a Mineral Exploration Agreement with NTI for exploration on Inuit Owned Land (IOL) subsurface, and, a water licence from the Nunavut Water Board (NWB) for water use and waste disposal related to the project.

Questions or concerns regarding this Plan can be directed to

Meagan Fast
Land Assess Specialist  
BHP

180 W. Magee, Suite 134

Tucson, Az, 85704

T: 713-826-8026
EMAIL: megan.fast@bhp.com

2. Introduction

This Plan has been prepared for two temporary campsites as well as several fuel caches located at RIO ALGOM’s Wolverine Project located on Victoria Island in the Kitikmeot Region of Nunavut.  The North Block fuel cage is located at 72° 14' 48.41"N  109° 29' 40.64"W and the South Block campsite and fuel cage are located at 68° 45' 16.06"N  109° 4' 37.67"W.  (see Map Attachment 1)

The temporary small camps will generally consist of 3 Weatherhaven-style tents on plywood floors (kitchen, office and pilot/mechanic tent) with an additional up-to-10 pup-tent style tents, to accommodate a total of ten personnel.

Exploration based out of the camp generally consists of prospecting, till sampling and mapping.

3. Background Information on the Campsite’s

The fuel cage at the North block is located on a (wave-modified, flat-topped esker) at 72° 14' 48.41"N  109° 29' 40.64"W the South Block campsite is located at 68° 45' 16.06"N  109° 4' 37.67"W. The terrain is generally rocky without a abundance of vegetation.

4. Schedule

The effective date of the plan is expected to be July 1, 2019.  The final restoration of the camp will occur when the program has been completed, around August 15, 2019.

5. Infrastructure

Structures:

South block camp:

Three x 14’ x 32’ Weatherhaven tents with heaters (kitchen, office and one shared sleep tent)

Up to 8 pup-tent style tents for single accommodation

Two plywood outhouses

One heli-pad

Several fuel cache stored in four “Insta berms” equipped with water drains

Spill response equipment located beside fuel berms and heli-pad

Machinery

One 7.5 kW diesel generator

One 50 cc Honda water pump

One A Star BK helicopter

One Twin-Otter

Three tent diesel heaters

One propane kitchen stove/oven

One propane kitchen refrigerator

Incinerator

A map showing the location of the campsite is attached (see Attachment 1)

Waste

Combustible Waste

All combustible waste will be burned on site in an incinerator. Ash will be sealed in 45 gallon drums for transport to the Hamlet of Cambridge Bay’s landfill.

Non-Combustible Waste

All non-combustible waste will be transported to the Hamlet of Cambridge Bay’s landfill disposal. This waste will only consist of metallic materials such as cans and steel strapping and wire.

Used Motor Oil

Used motor oil will be burned in the incinerator.

Grey Water Sump

Grey water from the kitchen and shower will be contained in a sump and buried at the end of use.

Sewage

The outhouse pits will be buried at the end of the season.

Contamination Clean Up

Any soil at camp that has been contaminated will be treated according to procedures outlined in the Fuel Spill Contingency Plan. The soil will be transferred to the Cambridge Bay landfill for incineration.

Inspection and Documentation

A complete inspection of all disturbed areas at the camp will be conducted prior to closure at the end of the program.

7. Final Abandonment and Restoration

Tents and Contents

All tents will be dismantled and removed, using a local contractor. Removal will be carried out with a Twin Otter.  All wood from the tent floors and e.g., the outhouses will be burned in the outhouse pits.

Equipment

All equipment will be removed from the project site by Twin Otter and helicopter. All material will be taken to the Cambridge Bay airport for final distribution.

Fuel Cache and Propane

All fuel drums and propane cylinders will be removed from the site. All sites that contained fuel will be inspected and any contamination will be dealt with according to the Spill Contingency Plan. Final photos of the fuel cache sites will be taken and forwarded to the NWB, NIRB, the Cambridge Bay and Kugluktuk Hunters and Trappers Organizations as well as the KIA and NTI.

Sumps

The grey water sump will be inspected and backfilled. Final photos will be taken and forwarded to the NWB, NIRB, the Cambridge Bay and Kugluktuk Hunters and Trappers Organizations as well as the KIA and NTI.

Camp Sites

Camp sites will be left in as near to the original state as possible with no debris left. A final inspection will be made. Photos will be taken and forwarded to the NWB, NIRB, the Cambridge Bay and Kugluktuk Hunters and Trappers Organizations as well as the KIA and NTI.

Contamination Clean Up

Any contamination will be treated according to procedures laid down in the Fuel Spill Contingency Plan. Any contamination and subsequent clean-up will be documented with photographs. All waste will be transferred to the Cambridge Bay municipal landfill for incineration.

Inspection and Documentation

A complete inspection of all areas will be conducted prior to closure. Photographs will be taken for use in the final report. All appropriate agencies will be contacted upon final clean up.

8.0	Contact Numbers for Relevant Organizations

Cambridge Bay Hamlet Office – (867) 983-4560

RIO ALGOM – (1-520-448-5864 )

NT – NU Spill Hot Line – (867) 920-8130

Attachment 1

- Camp and Fuel Cache site locations