Project Proposal for remediation and management of the Construction wastes in the Municipality of Hall Beach.

The Municipality of Hall Beach, with an estimated population of 784 in 2017, is located at 68046’ N and 81013’W on the western shore of Foxe Basin within the Qikiqtani Region of Nunavut. The Municipality owns and operates several municipal facilities aimed at providing critical services to the residents of the community including a potable Water Supply Facility (WSF), Solid Waste Disposal Facility (SWDF), and a Sewage Disposal Facility (SDF).

The community has two sewage disposal facilities and both are in exfiltration nature. The cell -1 had been leaking since 2008. This cell was expanded and converted into containment nature with linear at the bed in 2016. During expansion and construction of this cell, approximately 220 truckloads (2860 cubic meters) of garbage was removed from the shallow subsurface  from the foot print of this cell. The waste was taken to the site immediately west of the existing SWDF, and deposited into two stockpiles. Berms were constructed on three sides of the waste stockpiles. The roadway located at the higher elevation provides a barrier on the fourth side of the stockpiles.

The bulk of the garbage excavated during the lagoon cell construction was deemed to be inert or non-hazardous. However, GN consultant exp Services Inc. already undertook two sample collection programs of the soil matrix included in the non-hazardous waste stockpiles.

. During field screening, hazardous wastes were discovered and segregated from the non-hazardous wastes, and the hazardous waste remains in temporary storage adjacent to the new lagoon cell.

Full and partially full drums of PHC products were discovered during the excavation work. All suspected contaminated soil that was encountered in proximity to the buried PHC drums was excavated and transferred to drums stored on-site at grade.

These materials have been packaged and are contracted to be shipped via 2018 Sealift , in accordance to applicable legislation, to a Southern facility licensed to accept these wastes.

The non-hazardous waste stockpiles will remain in their current locations for the short-term. While no PAL exceedances were measured at any downgradient locations, for environmental stewardship process, GN has decided that a routine surface water monitoring program will be implemented and undertaken annually in August or September, for as long as the waste stockpiles remain in their current locations.

During surface water monitoring phase, samples will be collected from the same locations so that this will allow for trending of chemical parameter concentrations at each locations. The sampling locations will be demarcated with labelled survey stakes along with GPS coordinates.

The sample locations will be chosen to include up-gradient, source zone, and down gradient locations.

Following the removal of the Hazardous wastes from the temporary storage area, the area will be assessed for any residual contamination that may have occurred while these wastes were stored there. If remedial activities are warranted, they should be carried out without delay, thereby minimizing the time that any existing contamination is left unattended. GN has already established a contract to remove hazardous wastes via 2018 sealift.

The intention of this project proposal is to have a water licence under which all the activities described above can be implemented.